RHDH Architect Agent

Complete Agent Architecture for Three Horizons Portal Customization

Date: March 01, 2026

Version: 1.1

Client: Three Horizons Portal — Red Hat Developer Hub

Team: Latam Software GBB

Author: paulasilva@microsoft.com

Microsoft Confidential

# Table of Contents

[Right-click and select 'Update Field' to refresh Table of Contents]

# Executive Summary

This document describes the @rhdh-architect agent — a purpose-built GitHub Copilot agent specialized in Red Hat Developer Hub (RHDH) and Backstage plugin architecture. The agent was created to fill a critical gap in the existing 16-agent ecosystem: no agent had expertise in RHDH dynamic plugin design, frontend wiring mechanisms, or Backstage API consumption.

The @rhdh-architect agent acts as the design lead for the Three Horizons Portal customization project. It produces Architecture Decision Records (ADRs), component specifications, and configuration snippets that are then handed off to @deploy (the orchestrator) and subsequently to 14 other specialized agents for implementation.

The portal has been expanded to 13 pages — the original 11 reference pages plus two new DevSecOps dashboards: GitHub Copilot Metrics and GitHub Advanced Security (GHAS) Metrics. This brings the total to 4 custom plugins, making the portal a comprehensive developer productivity and security visibility platform.

The complete deliverable includes the agent definition, one primary skill with three reference documents, two automation scripts, two ready-to-use configuration assets, one instructions file, one workflow, one pre-deploy hook, and one plugin bundle definition.

# Problem Statement

The Three Horizons Portal reference template defines a 13-page developer portal with Microsoft branding. Implementing this in RHDH requires deep knowledge of dynamic plugin architecture, frontend wiring mechanisms, and the Backstage API surface. The existing @architect agent is specialized in Azure infrastructure (WAF, cloud patterns) and has no Backstage or RHDH expertise.

Without a dedicated RHDH architect agent, the orchestration chain was incomplete: no agent could produce the technical specifications that @platform, @template-engineer, and @devops need to implement the portal customization. This created a critical gap between the business requirements (the Three Horizons Portal template) and the implementation agents.

Additionally, the portal needed to go beyond the original reference template to include critical DevSecOps visibility: GitHub Copilot usage metrics (adoption, acceptance rates, seat utilization) and GitHub Advanced Security metrics (code scanning, secret scanning, Dependabot, MTTR). Both require full-stack plugins with backend proxies to the GitHub REST API.

# Agent Architecture

## Identity and Role

The @rhdh-architect agent is an RHDH/Backstage Plugin Architect. It designs custom dynamic plugins, selects native community plugins, produces configuration for app-config.yaml and dynamic-plugins-config.yaml, and writes Architecture Decision Records. It never writes React code or runs infrastructure commands — those tasks are handed off to specialized agents.

## Decision Framework

The agent follows a deterministic decision tree for every portal requirement:

1. Can it be solved with app-config.yaml alone? (branding, navigation, theme) — Configure only

2. Is there a native RHDH dynamic plugin? (84+ available) — Enable and wire via dynamic-plugins-config.yaml

3. Is there a community Backstage plugin? — Evaluate via Dynamic Plugin Factory for conversion

4. None of the above — Design a custom dynamic plugin with full component specification

## Handoffs to Other Agents

The agent integrates with 10 other agents in the ecosystem through explicit handoffs:

| Target Agent | Handoff Content | When |
| --- | --- | --- |
| @deploy | Complete deployment manifest with all configs | After all specs are ready |
| @platform | Component specs, API contracts, YAML configs | For plugin implementation |
| @template-engineer | Golden Path template specs with Scaffolder v1beta3 | For template creation |
| @devops | OCI build pipeline specs, ACR push configs | For CI/CD setup |
| @security | RBAC policy definitions, permission checks | For security audit |
| @terraform | AKS cluster requirements for RHDH Helm chart | For infra provisioning |
| @test | Test criteria, mock data, API contracts | For test creation |
| @docs | TechDocs MkDocs configuration, content structure | For documentation |
| @github-integration | Repository structure, branch protection rules | For repo setup |
| @reviewer | ADRs and specs for architectural review | For design validation |

# Skill: rhdh-plugin-design

The primary skill provides the agent with comprehensive knowledge about RHDH dynamic plugin architecture, frontend wiring, Backstage APIs, and the Three Horizons Portal gap analysis.

## Reference Documents

| File | Content | Lines |
| --- | --- | --- |
| references/frontend-wiring.md | All 8 RHDH frontend wiring mechanisms with YAML examples | 218 |
| references/backstage-apis.md | Complete Backstage API catalog with React hook patterns | 185 |
| references/portal-gap-analysis.md | 14-page element-by-element analysis with effort estimates (inc. Copilot + GHAS) | 280+ |

## Frontend Wiring Mechanisms

The skill documents all 8 mechanisms for wiring dynamic plugins into RHDH:

| Mechanism | Purpose | Config Key |
| --- | --- | --- |
| dynamicRoutes | Register full-page plugins at URL paths | dynamicRoutes[].path |
| mountPoints | Inject components into entity page slots | mountPoints[].mountPoint |
| menuItems | Add entries to the sidebar navigation | menuItems[].text |
| entityTabs | Add tabs to entity detail pages | entityTabs[].path |
| appIcons | Register custom icon components | appIcons[].name |
| routeBindings | Bind external routes between plugins | routeBindings[].bindTarget |
| apiFactories | Override or provide custom API implementations | apiFactories[].importName |
| translationResources | Add i18n translation bundles | translationResources[].importName |

## Automation Scripts

| Script | Purpose | Usage |
| --- | --- | --- |
| scripts/validate-plugin-config.py | Validates YAML config: syntax, route conflicts, icon names, RBAC | python validate-plugin-config.py <config.yaml> |
| scripts/scaffold-plugin.sh | Generates complete plugin boilerplate: package.json, plugin.ts, components, dev harness | ./scaffold-plugin.sh <name> <dir> |

## Ready-to-Use Assets

| Asset | Purpose |
| --- | --- |
| assets/three-horizons-branding.yaml | app-config.yaml branding section: 4-color header bar, dark sidebar, Segoe UI, Microsoft primary blue |
| assets/dynamic-plugins-three-horizons.yaml | Complete dynamic-plugins-config.yaml with all 13 pages: 4 custom + 9 native plugins |

# Custom Plugins Architecture

The portal requires 4 custom dynamic plugins. Two are frontend-only and two are full-stack (frontend + backend proxy to GitHub REST API).

## Plugin Summary

| Plugin | Type | Components | Effort |
| --- | --- | --- | --- |
| @internal/plugin-home-three-horizons | Frontend only | HeroBanner, StatCards, HorizonCards, QuickAccess, FeaturedTemplates, ColorBar | 3-5 days |
| @internal/plugin-my-group-dashboard | Frontend only | GroupHeader, GroupStats, MemberList, OwnedComponents | 2-3 days |
| @internal/plugin-copilot-metrics | Full-stack (FE + BE proxy) | ActiveUsersCard, AcceptanceRateChart, LanguageBreakdown, IdeUsageChart, TeamComparison, ChatUsageStats, TrendSparklines, SeatUtilization | 4-6 days |
| @internal/plugin-ghas-metrics | Full-stack (FE + BE proxy + aggregation) | CodeScanningCard, SecretScanningCard, DependabotAlertsCard, GhasCommittersCard, SecurityTrendChart, SeverityBreakdown, MttrMetrics, PushProtectionCard, RepoCoverageTable | 5-7 days |

## GitHub Copilot Metrics Plugin

Consumes the GitHub Copilot Metrics REST API (GA Feb 2026). Backend proxies requests to GET /orgs/{org}/copilot/metrics, GET /orgs/{org}/team/{slug}/copilot/metrics, and GET /orgs/{org}/copilot/billing. Requires PAT with manage_billing:copilot scope. Only returns data for days with 5+ active Copilot seats. Data available up to 100 days.

## GitHub Advanced Security (GHAS) Metrics Plugin

Consumes multiple GitHub Advanced Security REST API endpoints. Backend must aggregate Dependabot alerts across all repos (repo-level API only) and compute MTTR from alert timestamps. Includes a 5-minute caching layer to avoid GitHub rate limits during aggregation.

| API Endpoint | Scope Required | Data Returned |
| --- | --- | --- |
| GET /orgs/{org}/code-scanning/alerts | security_events | Open/fixed/dismissed alerts by severity |
| GET /orgs/{org}/secret-scanning/alerts | security_events | Open/resolved alerts, validity status |
| GET /repos/{owner}/{repo}/dependabot/alerts | repo | Alerts by severity and ecosystem (per-repo) |
| GET /orgs/{org}/settings/billing/advanced-security | admin:org | Total GHAS committers, per-repo breakdown |

# Instructions, Hooks, and Workflow

## Code Standards (Instructions)

The rhdh-plugin-architecture.instructions.md file enforces code standards whenever files matching **/plugins/**/*.ts, **/plugins/**/*.tsx, or **/dynamic-plugins-config.yaml are edited. It covers plugin directory structure, naming conventions, plugin registration patterns, data fetching with useApi(), MUI styling with MS_COLORS, error handling with ErrorBoundary, testing with TestApiProvider, and the export-dynamic-plugin workflow.

## Pre-Deploy Validation Hook

The pre-deploy-validate hook fires on any deploy, helm upgrade, or apply config command. It performs 5 validation checks before allowing deployment:

1. YAML syntax validation of dynamic-plugins-config.yaml and app-config.yaml

2. OCI artifact reference check — every custom plugin must have a valid registry path

3. Route conflict detection — no two plugins can claim the same URL path

4. RBAC consistency — admin-only plugins must have corresponding permission policies

5. Branding asset verification — SVG logos must exist at configured paths

## Portal Customization Workflow

The portal-customization workflow orchestrates the entire implementation across 6 phases with validation gates between each phase:

| Phase | Name | Lead Agent | Key Deliverables |
| --- | --- | --- | --- |
| 0 | Architecture Design | @rhdh-architect | ADRs, component specs, configuration snippets |
| 1 | Branding and Navigation | @platform | app-config.yaml branding, dark sidebar, 4-color header, 13-item nav |
| 2 | Native Pages | @platform + 3 agents | Catalog, API Docs, Scaffolder, TechDocs pages |
| 3 | Custom Plugin Development | @rhdh-architect + @platform | Home, My Group, Copilot Metrics, GHAS Metrics plugins |
| 4 | CI/CD and Deployment | @devops + @deploy | OCI build pipeline, Helm chart deployment |
| 5 | Polish and Verification | @security + @sre | RBAC audit, monitoring dashboards, onboarding docs |

# Three Horizons Portal Gap Analysis

The gap analysis covers all 14 pages of the expanded portal (11 original + Copilot Metrics + GHAS Metrics + Settings renumbered). Approximately 55-60% of the portal can be achieved with native RHDH configuration and plugins. Four custom dynamic plugins are required.

## Page-by-Page Assessment

| Page | Approach | Effort |
| --- | --- | --- |
| Home (Dashboard) | Custom Plugin — hero banner, stat cards, quick actions, recent activity | 3-5 days |
| My Group | Custom Plugin — team dashboard with group-filtered catalog stats | 2-3 days |
| Catalog | Native — @backstage/plugin-catalog with entity filters and search | Config only |
| API Docs | Native — @backstage/plugin-api-docs with Swagger/AsyncAPI | Config only |
| Create (Scaffolder) | Native — @backstage/plugin-scaffolder with Golden Path templates | 1-2 days |
| Docs (TechDocs) | Native — @backstage/plugin-techdocs with MkDocs backend | Config only |
| AI Assistant | Native — @backstage/plugin-lightspeed with LLM backend | Config + BE |
| Copilot Metrics | Custom Full-Stack Plugin — GitHub Copilot Metrics API dashboard | 4-6 days |
| GHAS Metrics | Custom Full-Stack Plugin — Code scanning, secrets, Dependabot, MTTR | 5-7 days |
| Notifications | Native — @backstage/plugin-notifications with signals | Config only |
| Administration | Native — @janus-idp/plugin-rbac with permission policies | 1-2 days |
| Settings | Native — @backstage/plugin-user-settings | Config only |
| Topology | Native — @janus-idp/plugin-topology with K8s integration | Config only |

## Effort Summary

| Category | Effort (Days) |
| --- | --- |
| Custom Home Page Plugin | 3-5 |
| Custom My Group Plugin | 2-3 |
| Custom Copilot Metrics Plugin (frontend + backend) | 4-6 |
| Custom GHAS Metrics Plugin (frontend + backend + aggregation) | 5-7 |
| Branding + Theme | 1-2 |
| Catalog Stat Cards mountPoint | 0.5 |
| API Cards Layout | 0.5 |
| Learning Paths (TechDocs route) | 1-2 |
| Enable Dynamic Plugins (Lightspeed, Notifications, RBAC) | 1-2 |
| Total | 18-28 |

# Agent Orchestration Chain

The complete orchestration chain for the Three Horizons Portal customization follows this flow:

User Request
    |
    v
@rhdh-architect (Design Lead)
    |--- Produces: ADRs, Component Specs, Config Snippets
    |--- Designs: 4 Custom Plugins (Home, My Group, Copilot, GHAS)
    v
@deploy (Orchestrator)
    |--- Phase 1: @platform (Branding + 13-item sidebar)
    |--- Phase 2: @platform + @template-engineer + @docs + @github-integration
    |--- Phase 3: @rhdh-architect (specs) -> @platform (code) -> @test -> @reviewer
    |              Includes: Home, My Group, Copilot Metrics, GHAS Metrics
    |--- Phase 4: @devops -> @terraform -> @azure-portal-deploy -> @ado-integration
    |--- Phase 5: @security + @sre + @onboarding
    v
Portal Live (13 pages, 4 custom plugins, DevSecOps visibility)

# Complete File Inventory

All files created as part of the @rhdh-architect agent deliverable, located under agents/rhdh-architect/ in the repository:

| File | Type | Purpose |
| --- | --- | --- |
| rhdh-architect.agent.md | Agent | Main agent definition with identity, decision framework, handoffs |
| skills/rhdh-plugin-design/SKILL.md | Skill | Primary skill with plugin architecture knowledge |
| skills/.../references/frontend-wiring.md | Reference | 8 frontend wiring mechanisms with YAML examples |
| skills/.../references/backstage-apis.md | Reference | Full Backstage API catalog with hook patterns |
| skills/.../references/portal-gap-analysis.md | Reference | 14-page gap analysis with effort estimates |
| skills/.../scripts/validate-plugin-config.py | Script | YAML config validation (syntax, routes, icons, RBAC) |
| skills/.../scripts/scaffold-plugin.sh | Script | Plugin boilerplate generator |
| skills/.../assets/three-horizons-branding.yaml | Asset | Ready-to-copy app-config.yaml branding section |
| skills/.../assets/dynamic-plugins-three-horizons.yaml | Asset | Ready-to-copy dynamic plugin wiring for all 13 pages |
| instructions/rhdh-plugin-architecture.instructions.md | Instructions | Code standards for plugin development |
| workflows/portal-customization.workflow.md | Workflow | 6-phase orchestration with validation gates |
| hooks/pre-deploy-validate.hook.md | Hook | Pre-deployment validation (5 checks) |
| plugin.md | Plugin Bundle | Package definition bundling entire agent |

# Supporting Documents

The following documents complement the agent and provide execution guidance:

| Document | Purpose |
| --- | --- |
| RHDH_Official_Documentation_Guide.md | Compiled knowledge from 31 RHDH official PDFs |
| RHDH_Three_Horizons_Portal_Implementation_Plan.md | Phase-by-phase implementation plan with architecture details for all 13 pages |
| RHDH_Agent_Execution_Prompts.md | 20+ copy-paste prompts for every phase, including master orchestration prompt |

# Quick Start Guide

## Installation

```bash

# Copy the agent to your Copilot agents directory
cp -r agents/rhdh-architect/ .github/copilot/agents/

## Invocation

@rhdh-architect Design the plugin architecture for customizing RHDH
                to match our Three Horizons Portal reference template.

## Orchestrated Execution

@deploy Execute the portal customization workflow using the
        @rhdh-architect specs for the Three Horizons Portal.

## Validation

```bash

# Validate configuration before deployment
python scripts/validate-plugin-config.py dynamic-plugins-config.yaml app-config.yaml

# Scaffold a new custom plugin
./scripts/scaffold-plugin.sh ghas-metrics ./plugins

# Sources and References

Source: Red Hat Developer Hub Official Documentation (https://docs.redhat.com/en/documentation/red_hat_developer_hub/1.4)

Source: Backstage Plugin Development Guide (https://backstage.io/docs/plugins/)

Source: GitHub Copilot Awesome Agent Architecture (https://github.com/github/awesome-copilot)

Source: GitHub Copilot Metrics REST API (GA) (https://docs.github.com/en/rest/copilot/copilot-metrics)

Source: GitHub Code Scanning REST API (https://docs.github.com/en/rest/code-scanning/code-scanning)

Source: GitHub Secret Scanning REST API (https://docs.github.com/en/rest/secret-scanning/secret-scanning)

Source: GitHub Advanced Security Billing API (https://docs.github.com/en/rest/billing/billing)

Source: Janus IDP Dynamic Plugin CLI (https://github.com/janus-idp/backstage-plugins)

Source: Three Horizons Portal Reference Template (Project workspace: three-horizons-portal.html)