Three Horizons Portal — Configuration Validation Report

Gap Analysis: Implementation Plan vs. Actual Artifacts
Offline Audit — Chrome Extension Not Connected

Date: March 01, 2026

Version: 1.0

Client: Three Horizons Developer Hub

Team: Latam Software GBB

Author: paulasilva@microsoft.com

Microsoft Confidential

# Table of Contents

[Right-click and select 'Update Field' to refresh Table of Contents]

# Executive Summary

This report validates the Three Horizons Portal Implementation Plan against the actual artifacts generated in the workspace. The validation was performed offline because the Chrome Extension was not connected at the time of audit. A live portal validation via browser is recommended as a follow-up.

| Metric | Value | Status |
| --- | --- | --- |
| Total Phases in Plan | 6 (Phase 0-5) | Documented |
| Implementation Plan Document | RHDH_Three_Horizons_Portal_Implementation_Plan.md | EXISTS |
| Agent Execution Prompts | RHDH_Agent_Execution_Prompts.md (730 lines) | EXISTS |
| Agent Architecture (rhdh-architect) | Full agent + skill + references + scripts | EXISTS |
| RHDH Configuration YAMLs | Branding + Dynamic Plugins (2 files) | EXISTS |
| Actual Plugin Source Code | 0 .tsx/.ts files found | MISSING |
| Golden Path Templates | 0 template.yaml files found | MISSING |
| app-config.yaml (Live) | Not found in workspace | MISSING |
| rbac-policy.csv | Not found in workspace | MISSING |
| Helm values-aks.yaml | Not found in workspace | MISSING |
| ADR Documents | 0 ADR files found | MISSING |
| TechDocs (mkdocs.yml) | 0 mkdocs.yml files found | MISSING |
| GitHub Actions Workflows | 0 workflow files found | MISSING |
| Terraform Modules | 0 .tf files found | MISSING |

# What EXISTS — Completed Artifacts

## 2.1 Planning & Architecture Documents

The following planning documents were fully created and represent the intellectual foundation of the project. These are comprehensive and production-quality.

| Artifact | File | Status | Quality |
| --- | --- | --- | --- |
| Master Implementation Plan | RHDH_Three_Horizons_Portal_Implementation_Plan.md | Complete | Excellent — 790 lines, 6 phases, 16 agents, all 13 pages mapped |
| Agent Execution Prompts | RHDH_Agent_Execution_Prompts.md | Complete | Excellent — 730 lines, copy-paste ready prompts for all phases |
| RHDH Official Documentation Guide | RHDH_Official_Documentation_Guide.md | Complete | Excellent — Compiled from 31 official Red Hat PDFs |
| MCP in RHDH Guide | MCP_in_RHDH_Guide.md | Complete | Good — MCP integration reference |
| Foundry + MCP Implementation Guide | Foundry_Claude_RHDH_MCP_Implementation_Guide.md | Complete | Excellent — v2.0 with 10 MCP servers |
| 10 MCP Architecture DOCX | 3horizons_10mcp_architecture_v2.0.docx | Complete | Excellent — Professional MS-branded document |

## 2.2 Agent Architecture (@rhdh-architect)

The @rhdh-architect agent was fully built with skill, references, scripts, hooks, and workflow.

| Component | File | Status |
| --- | --- | --- |
| Agent Definition | agents/rhdh-architect/rhdh-architect.agent.md | EXISTS |
| Plugin Bundle | agents/rhdh-architect/plugin.md | EXISTS |
| SKILL.md (Primary Skill) | agents/rhdh-architect/skills/rhdh-plugin-design/SKILL.md | EXISTS |
| Portal Gap Analysis | references/portal-gap-analysis.md (247 lines) | EXISTS |
| Frontend Wiring Reference | references/frontend-wiring.md (8 mechanisms) | EXISTS |
| Backstage APIs Reference | references/backstage-apis.md | EXISTS |
| Branding YAML Config | assets/three-horizons-branding.yaml | EXISTS |
| Dynamic Plugins YAML Config | assets/dynamic-plugins-three-horizons.yaml (132 lines) | EXISTS |
| Plugin Scaffold Script | scripts/scaffold-plugin.sh | EXISTS |
| Config Validator Script | scripts/validate-plugin-config.py | EXISTS |
| Pre-Deploy Validation Hook | hooks/pre-deploy-validate.hook.md | EXISTS |
| Portal Customization Workflow | workflows/portal-customization.workflow.md | EXISTS |
| Plugin Architecture Instructions | instructions/rhdh-plugin-architecture.instructions.md | EXISTS |

## 2.3 Demo & Presentation Artifacts

| Artifact | File | Status |
| --- | --- | --- |
| 3horizons AI Chat (Interactive HTML) | foundry_claude_mcp_chat.html | EXISTS — 10 MCP connections, demo conversations |
| MCP Developer Chat (Earlier HTML) | mcp_developer_chat.html | EXISTS |
| Foundry + MCP DOCX v1.0 | foundry_claude_rhdh_mcp_v1.0.docx | EXISTS |
| MCP in RHDH Guide DOCX v1.0 | mcp_in_rhdh_guide_v1.0.docx | EXISTS |
| Agent Summary DOCX v1.0 + v1.1 | rhdh_architect_agent_summary_v1.0/v1.1.docx | EXISTS |
| FigJam Diagram (10 MCP Architecture) | Miro/FigJam (external) | EXISTS |

# What is MISSING — Not Yet Implemented

## 3.1 Phase 0: Architecture Deliverables (NOT EXECUTED)

Phase 0 prompts exist in RHDH_Agent_Execution_Prompts.md but were never executed against a Copilot agent or RHDH instance. The following deliverables are missing:

ADR-001: Custom Home Page Plugin Architecture — NOT CREATED (only spec exists in gap analysis)

ADR-002: Custom My Group Dashboard Plugin Architecture — NOT CREATED

Component Diagram (Mermaid) — NOT CREATED (FigJam diagram exists but for MCP architecture, not plugin components)

Plugin Dependency Map — NOT CREATED

## 3.2 Phase 1: Branding & Navigation (YAML ONLY — NOT APPLIED)

The YAML configurations exist as reference files but were never applied to a live RHDH instance:

| Config Item | YAML Exists? | Applied to RHDH? | Finding |
| --- | --- | --- | --- |
| app-config.yaml (branding section) | YES — three-horizons-branding.yaml | NO | YAML is a reference asset, not a live config file |
| dynamic-plugins-config.yaml (13 pages) | YES — dynamic-plugins-three-horizons.yaml | NO | YAML is a reference asset, not a live config file |
| Microsoft Logo SVGs | Referenced in YAML | NO | No SVG files exist in workspace |
| Sidebar 13-page navigation | YES — defined in YAML | NO | Not applied to live instance |
| Dark sidebar (#1B1B1F) | YES — defined in YAML | NO | Not applied to live instance |
| 4-color header bar | YES — defined in YAML | NO | Not applied to live instance |
| Segoe UI typography | YES — defined in YAML | NO | Not applied to live instance |

## 3.3 Phase 2: Native Pages Configuration (NOT EXECUTED)

| Page | Config Method | Status | Gap |
| --- | --- | --- | --- |
| Catalog | Native — enable + register entities | NOT DONE | No catalog-info.yaml files, no entity registration |
| APIs | API Docs plugin — enable + register APIs | NOT DONE | No API entities registered |
| Create | Scaffolder — 6 Golden Path templates | NOT DONE | 0 template.yaml files found |
| Docs | TechDocs — mkdocs.yml + content | NOT DONE | 0 mkdocs.yml files, no TechDocs content |
| Lightspeed | Dynamic plugin — Azure OpenAI config | NOT DONE | No Azure OpenAI configuration |
| Notifications | Dynamic plugin — webhook sources | NOT DONE | No notification routing rules |
| Administration | RBAC Web UI — rbac-policy.csv | NOT DONE | No RBAC policy file found |
| Settings | Native — auth provider config | NOT DONE | No auth provider configuration |

## 3.4 Phase 3: Custom Plugins (NOT BUILT)

This is the most critical gap. The Implementation Plan specifies 4 custom plugins that require React development. None have been built:

| Plugin | Est. Effort | Components | Source Code | Status |
| --- | --- | --- | --- | --- |
| Custom Home Page Plugin | 3-5 days | 6 React components (HeroBanner, StatCards, HorizonCards, QuickAccess, FeaturedTemplates, ColorBar) | 0 files | NOT STARTED |
| Custom My Group Plugin | 2-3 days | 4 React components (GroupHeader, MemberList, OwnedComponents, GroupStats) | 0 files | NOT STARTED |
| Copilot Metrics Plugin | 4-6 days | 8 React components + Express backend (ActiveUsersCard, AcceptanceRateChart, etc.) | 0 files | NOT STARTED |
| GHAS Metrics Plugin | 5-7 days | 9 React components + Express backend + aggregator (CodeScanningCard, etc.) | 0 files | NOT STARTED |

## 3.5 Phase 4: CI/CD & Deployment (NOT CONFIGURED)

| Item | Status | Gap |
| --- | --- | --- |
| GitHub Actions workflow (build-rhdh-plugins.yaml) | NOT CREATED | No CI/CD pipeline for plugin builds |
| OCI artifact push to ACR | NOT CONFIGURED | No ACR configured, no oras push |
| Helm values-aks.yaml | NOT CREATED | No Helm deployment values |
| Helm upgrade command | NOT EXECUTED | No deployment to AKS |

## 3.6 Phase 5: Polish & Post-Deployment (NOT EXECUTED)

| Item | Status | Gap |
| --- | --- | --- |
| Prometheus metrics export | NOT CONFIGURED | No monitoring setup |
| Grafana dashboards | NOT CREATED | No observability |
| SLO definitions | NOT DEFINED | No SLOs applied |
| Security audit (trivy, gitleaks) | NOT EXECUTED | No security scans |
| RBAC least-privilege review | NOT DONE | No RBAC policy exists |
| User onboarding materials | NOT CREATED | No Getting Started guide |
| Unit tests (>80% coverage) | NOT WRITTEN | 0 test files |
| E2E smoke tests | NOT WRITTEN | No Playwright test scripts |

# Root Cause Analysis

The implementation plan and agent prompts are comprehensive and production-ready. However, the configurations were not applied because:

The prompts were designed for execution inside GitHub Copilot Workspace (or similar agent environments) with @agent mentions — they cannot auto-execute from a document alone

There is no live RHDH 1.8 instance accessible from this workspace — the YAML configs are templates/references, not applied configurations

The custom plugins require a Node.js/React development environment with Backstage dependencies — this workspace does not have that setup

The 6 Golden Path templates require scaffolder v1beta3 authoring — these need manual creation or agent execution

Infrastructure (AKS, PostgreSQL, Key Vault, ACR) provisioning was planned but not executed — no Terraform state or Azure resources exist

# Recommended Next Steps

## 5.1 Immediate (Connect Chrome Extension for Live Validation)

Connect Claude in Chrome extension to the browser

Navigate to the live RHDH portal URL (if one exists)

Validate: branding (logo, colors, sidebar), page navigation (13 pages), plugin loading

Take screenshots of each page for visual comparison against the reference template

## 5.2 Short-Term (Execute Agent Prompts)

Copy the agent directory to the Copilot workspace: cp -r agents/rhdh-architect/ .github/copilot/agents/

Execute Phase 0 prompts with @rhdh-architect to generate ADRs and component specs

Execute Phase 1 prompts with @platform to apply branding and sidebar navigation

Validate each phase before proceeding to the next

## 5.3 Medium-Term (Build Custom Plugins)

Set up Node.js/React development environment with Backstage dependencies

Use scaffold-plugin.sh to scaffold the 4 custom plugins

Execute Phase 3 prompts to implement React components

Run npx @janus-idp/cli package export-dynamic-plugin for each plugin

Push OCI artifacts to ACR

## 5.4 Deployment (Helm Upgrade)

Ensure AKS cluster is provisioned and RHDH 1.8 is installed

Apply the YAML configurations from the agent assets

Run Helm upgrade with custom plugins loaded

Execute the pre-deploy-validate.hook.md checklist before going live

# Completeness Scorecard

| Phase | Planning | Configuration | Implementation | Deployment | Overall |
| --- | --- | --- | --- | --- | --- |
| Phase 0: Architecture | 100% | 100% (YAMLs ready) | 0% (ADRs missing) | N/A | 65% |
| Phase 1: Branding | 100% | 100% (YAMLs ready) | 0% (not applied) | 0% | 50% |
| Phase 2: Native Pages | 100% | 50% (plugins listed) | 0% (no templates, no entities) | 0% | 35% |
| Phase 3: Custom Plugins | 100% | 100% (specs ready) | 0% (no source code) | 0% | 30% |
| Phase 4: CI/CD | 100% | 0% (no workflows) | 0% | 0% | 20% |
| Phase 5: Polish | 100% | 0% | 0% | 0% | 20% |
| OVERALL | 100% | 55% | 0% | 0% | 37% |

CONCLUSION: The project has excellent planning (100%) and partial configuration (55% — YAML files ready as templates). However, 0% of the actual implementation has been executed. The prompts and agent architecture are ready — they need to be executed in an environment with a live RHDH instance and Copilot agent support.

# Chrome Extension Validation Checklist

When the Chrome Extension is connected, use the following checklist to validate the live RHDH portal:

| # | Check Item | Expected Result | How to Validate |
| --- | --- | --- | --- |
| 1 | Portal loads | RHDH landing page renders | Navigate to portal URL |
| 2 | Microsoft branding | MS logo in sidebar, #0078D4 primary blue | Visual inspection of sidebar |
| 3 | Dark sidebar | Background color #1B1B1F | Inspect element CSS |
| 4 | 4-color header bar | Red/Green/Blue/Yellow gradient at top | Visual inspection |
| 5 | Segoe UI font | Typography uses Segoe UI | Inspect element font-family |
| 6 | 13 sidebar items | All 13 pages listed in sidebar | Count sidebar menu items |
| 7 | Home page | Custom home page with stat cards | Click Home in sidebar |
| 8 | My Group page | Team dashboard with members | Click My Group |
| 9 | Catalog page | Entity table with search | Click Catalog |
| 10 | APIs page | API cards with type badges | Click APIs |
| 11 | Create page | 6 Golden Path templates | Click Create |
| 12 | Docs page | TechDocs with categories | Click Docs |
| 13 | Lightspeed page | AI chat interface | Click Lightspeed |
| 14 | Copilot Metrics page | GitHub Copilot dashboard | Click Copilot Metrics |
| 15 | GHAS Metrics page | Security metrics dashboard | Click GHAS Metrics |
| 16 | Notifications page | Event feed | Click Notifications |
| 17 | Administration page | RBAC management | Click Administration |
| 18 | Settings page | User profile + integrations | Click Settings |
| 19 | RBAC enforcement | Admin sees admin pages, developers don't | Login as different roles |
| 20 | Dynamic plugins loaded | No console errors for plugin loading | Check browser DevTools console |